**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 24 JUNE 2025 |
| Team ID | LTVIP2025TMID55096 |
| Project Name | DocSpot |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**Product Backlog & Sprint Schedule**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-1** | |  | | --- | | **User Authentication** | | USN-1 | As a user, I can sign up and log in securely. | 3 | High | 1 |
|  |  | USN-2 | |  | | --- | | As a user, I can reset my password. | | 2 | Medium | 1 |
| **Sprint-2** | **Doctor Discovery & Booking** | USN-3 | As a patient, I can search and filter doctors by location/speciality. | 2 | High | 2 |
| **Sprint-3** | **Profile Management** | USN-4 | As a doctor, I can set up and update my profile and availability. | 3 | High | 3 |
|  |  | USN-5 | As a user, I can update my profile information. | 2 | High | 4 |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medium | 1 |
| **Sprint-4** | **Payment Integration & Reviews** | USN-7 | As a client, I can pay freelancers securely. | 3 | High | 2 |
|  |  | USN-8 | |  | | --- | |  |  |  | | --- | | As a user, I can leave a review after project completion. | | 2 | Medium | 3 |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medium | 2 |
|  |  |  |  |  |  |  |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-1** | 20 | 6 Days | 17 May 2025 | 21 june 2025 | 20 | 21 june 2025 |
| **Sprint-2** | 20 | 6 Days | 22 May  2025 | 26 june 2025 | 20 | 26 june 2025 |
|  |  |  |  |  |  |  |